Namal Society for Social Impact Portal (NSSI Portal)

Software Engineering Project Proposal

V 1.0

By

| 1 | MEHREEN FATIMA |  | BSCS-2025-26 |
| --- | --- | --- | --- |
| 2 | MUHAMMAD UMAIR |  | BSCS-2025-41 |
| 3 | SAMEER HAYAT |  | BSCS-2025-50 |
| Member Name |  | Email Address |  |
| Muhammad Umair |  | bscs25f41@namal.edu.pk |  |
| Mehreen Fatima |  | bscs25f26@namal.edu.pk |  |
| Sameer Hayat |  | bscs25f50@namal.edu.pk |  |

Department of Computer Sciences

Namal University

Mianwali, Pakistan

Revision History

Revision History

| Date | Version | Description | Approved by |
| --- | --- | --- | --- |
| 9th October 2026 | V 1.0 | Initial submission of the project proposal, documenting the baseline requirements. | Ms. Asiya Batool |

Submission Date: 7th October, 2026

TABLE OF CONTENTS

1.	INTRODUCTION:	5

2.	PROBLEM STATEMENT:	5

3.	PROJECT OBJECTIVES:	5

4.	PROJECT SCOPE:	5

5.	STAKEHOLDER IDENTIFICATION:	5

6.	SOFTWARE DEVELOPMENT METHODOLOGY:	5

7.	TOOLS AND TECHNOLOGIES:	6

REFERENCES	7

Requirement Provider Agreement

# INTRODUCTION:

The Namal Society for Social Impacts (NSSI) is a student society at Namal University that works for the welfare of the university and the surrounding community [1]. The society is led by its Patrons and Co-patrons, together with the Core Body, which consists of the President, the Vice President and the General Secretary. The Executive Body is made up of the heads of the society’s wings, and the General Body is made up of its regular members. NSSI has two main wings. The Blood Donation Wing helps people who urgently need blood, and the Educational Wing arranges free classes for children in the nearby areas. The proposed project belongs to the area of social welfare and community service management.

At present, most of the society’s work is done through personal communication. When someone needs blood, a call comes to the transport office and the Blood Wing Head is informed. The head then looks for a suitable donor among the students and arranges the blood. Teachers for the Educational Wing are recruited from students who apply in the society’s interviews at the start of each year, and students are enrolled through drives held in schools in the areas around Namal. Event announcements are sent by email from the society’s official account.

This project proposes a web application that brings these activities into one place. The system will provide role-based login, upcoming events and event pictures, emails sent by Patrons, Co-patrons and the Core Body, and automatic reminder emails 10 minutes before a meeting. It will also include a Blood Donation Wing module for donor records, medical reports, blood requests through chat and record filtering, and an Educational Wing module for teacher records, student applications, automatic class formation and yearly history. The goal is to make the society’s work more organized, faster and easier to manage, so that its time and effort go to helping people rather than to manual coordination.

# PROBLEM STATEMENT:

NSSI currently depends on phone calls, personal contacts and manual coordination for its main activities. When a person needs blood, the request reaches the Blood Wing Head through a call to the transport office, and the head has to search for a matching student donor by hand. There is no central system where donor details, blood groups, donation dates and medical reports are available, and nothing automatically tracks when a donor becomes eligible to donate again. In the Educational Wing, teachers and students are recruited through interviews and school drives, and there is no single place to record applications, form classes or keep a yearly history of students and teachers.

This affects the wing heads, the Core Body, donors, people who need blood, and the teachers and students of the Educational Wing. Delays in finding a donor can be serious when blood is needed urgently, and manual coordination makes it hard to keep records accurate from one year to the next. A centralized system is therefore needed that manages both wings, controls who can view and edit information, and supports communication.

# PROJECT OBJECTIVES:

The main objective of this project is to develop a centralized web application for the Namal Society for Social Impact (NSSI) that improves the management, coordination and record keeping of its activities, including the Blood Donation Wing and the Educational Wing. The specific objectives are:

  - Centralize NSSI Activities:

Develop a single web-based platform that manages the general activities, the Blood Donation Wing and the Educational Wing of NSSI, and deliver it within the one-year project schedule.

  - Control Access by Role:

Provide a secure role-based login for Patrons, Co-patrons, the Core Body, wing heads and general body members, so that only the respective wing head can edit wing data while Patrons, Co-patrons and the Core Body have view access. The Core Body will add general body members to the system.

  - Improve Communication and Coordination:

Allow Patrons, Co-patrons and the Core Body to send emails through the system, and send a reminder email automatically 10 minutes before every scheduled meeting without any manual action.

  - Share Society Events:

Display upcoming events to users and allow event pictures to be uploaded after each event.

  - Improve Blood Donation Management:

Maintain donor records and the medical reports of donors, and keep records of donated and received blood that can be filtered by period, such as the last 1 month or 1 year.

  - Automate Donor Eligibility Tracking:

Remove a donor from the list of available donors for 3 months after a donation and make the donor available again automatically when this period ends, reducing dependence on manual record checking.

  - Improve Blood Request Handling:

Allow local people to request blood through the system’s chat feature so that the Blood Wing Head can respond and arrange the blood, reducing dependence on phone calls and personal contacts.

  - Manage Educational Activities:

Allow the Educational Wing Head to add teacher records, allow students to apply online for any class, and form classes automatically by grouping students of the same class, where one teacher can be assigned to many classes.

  - Improve Record Continuity:

Maintain the yearly history of students and teachers so that records of previous years can be viewed at any time.

3.10 Complete the Project on Time:

Complete the design, development, testing and delivery of the system within one year.

- PROJECT SCOPE:

The proposed project will cover the development of a centralized web application for managing the major activities of NSSI and its Blood Donation and Educational Wings. The system will focus on organizing records, improving communication and reducing manual coordination.

4.1   User Management and Role Based Access:

The system will provide role-based login so that users can access information and functions according to their assigned roles. It will support the organizational structure of NSSI, including Patrons, Co-patrons, Core Body members, wing heads and general body members. The Core Body will be able to add general body members to the system.

4.2   Event and Communication Management:

The system will display upcoming events and allow event pictures to be uploaded. Patrons, Co-patrons and Core Body members will be able to send email messages through the system. The system will also generate automatic reminder emails 10 minutes before scheduled meetings.

4.3   Blood Donation Wing:

The system will keep records of donors and of the people who receive blood, and these records will be editable only by the Blood Wing Head. Patrons, Co-patrons and the Core Body will have view access. A person who donates blood will automatically be removed from the list of available donors for three months. The medical report of a donor will be uploaded and stored in the system. The records of donors and recipients will have filters, such as the last month or the last year. Local users will request blood through a chat feature, and the Blood Wing Head will use the same chat to reply and arrange the blood.

4.4   Project Limitations and Exclusions:

The project will focus specifically on the management and coordination needs of NSSI. It will not replace the actual medical process of blood donation, perform medical diagnosis, or make medical decisions about a person’s suitability to donate blood. The system will only manage the relevant records and coordination activities. Similarly, the Educational Wing module will manage applications, records and class formation, but it will not replace the actual teaching process or conduct classes itself.

The following items are also outside the scope of this project:

- A mobile application. The system will be developed as a web application only.

- Arranging or delivering the blood itself. The system only supports records and communication, and the Blood Wing Head will still arrange the blood.

- Online payments or donations.

- Integration with hospitals or any other external systems.

- The interviews for teachers and the school drives for students, which will continue to be held outside the system.

The project scope is limited to the features and requirements agreed upon with the Requirement Provider during the requirements engineering process.

## 4.5 Constraints and Assumptions:

The project will be completed in about one year by a team of three members, and it will use free and open-source tools only. The system will need an internet connection to be used. Email delivery will depend on the email service that is used, and the chat feature will not guarantee that blood is available, because arranging blood will remain the responsibility of the Blood Wing Head. If the Requirement Provider (RP) asks for a significant change in the scope, it will be discussed with the RP and the team first, as agreed in the Requirement Provider Agreement, and it will be added to the product backlog according to its priority.

- STAKEHOLDER IDENTIFICATION:

The Namal Society for Social Impact (NSSI) system involves different people and groups, each with its own role and responsibilities. These stakeholders are divided into three groups: society-level stakeholders, Blood Donation Wing stakeholders and Educational Wing stakeholders. Table 1 lists each stakeholder, their role and how they interact with the proposed system.

Table 1: Stakeholders and Their Roles in the Proposed System

| Stakeholders | Role | Interaction with System |
| --- | --- | --- |
| Society-Level Stakeholders: |  |  |
| Patron | Provides overall guidance and supervision to the society and monitors its major activities and progress. | Logs in with a role-based account, sends emails through the system and has view access to the data of both wings. |
| Co-Patron | Supports the Patron in guiding and supervising society activities. | Logs in with a role-based account, sends emails through the system and has view access to the data of both wings. |
| Core Body (President, Vice President and General Secretary) | Lead the day-to-day work of the society, including coordinating events, meetings and teams, and communicating with the General Body. | Log in with role-based accounts, send emails through the system, add General Body members to the system and have view access to the data of both wings. |
| General Body Members | Regular members who take part in society events and meetings. | Log in, view upcoming events and event pictures, and receive emails and automatic meeting reminders sent through the system. |
| Blood Donation Wing Stakeholders: |  |  |
| Blood Wing Head | Manages the operations of the Blood Donation Wing, including handling blood requests, coordinating blood arrangements and maintaining donor records and medical reports. | Is the only user who can add and edit Blood Donation Wing data; replies to blood requests through the chat feature and views donation records filtered by period. |
| Blood Donors | Individuals who donate blood through the society’s activities. | Their blood group, donation history, availability and medical reports are maintained in the system. After a donation, a donor is made unavailable for 3 months and becomes available again automatically. |
| Blood Recipients / Requesters | Local people who need blood. | Submit blood requests through the system’s chat feature and communicate with the Blood Wing Head. |
| Educational Wing Stakeholders: |  |  |
| Educational Wing Head | Manages the operations of the Educational Wing, including teacher records, student applications, classes and yearly records. | Is the only user who can add and edit Educational Wing data; adds teacher records and manages classes and the yearly history of students and teachers. |
| Teachers | Teach the classes arranged by the Educational Wing. One teacher can be assigned to many classes. | Their records and teaching history are added and maintained in the system by the Educational Wing Head. |
| Students | Beneficiaries of the Educational Wing who attend its classes. | Apply online for classes; students of the same class are grouped automatically, and their yearly records are maintained for future reference. |

5.1 Stakeholder Interaction and Access

Access to the system depends on the role of the stakeholder. Patrons, Co-patrons and the Core Body manage and supervise the society and can view the data of both wings. Only the Blood Wing Head can edit Blood Donation Wing data, and only the Educational Wing Head can edit Educational Wing data. The Core Body adds General Body members to the system. Blood donors, blood requesters, teachers and students are mainly beneficiaries or participants of the services provided through the system.

Identifying stakeholders in this way defines the responsibilities of each group and provides a clear basis for designing the system’s functions and access control.

- SOFTWARE DEVELOPMENT METHODOLOGY:

## 6.1 Selected Methodology:

For the NSSI web application, our team has selected the Agile methodology and will follow the Scrum framework [2] [3]”. In Scrum, the project is built in short cycles called sprints. At the end of every sprint, a working part of the system is completed and shown to the client, and the feedback is used to plan the next sprint. We will use sprints of four weeks, so that the end of each sprint matches the monthly meeting that we must hold with our Requirement Provider (RP).

## 6.2 Why Scrum Suits This Project:

We chose Scrum after looking at the size of the project, how clear the requirements are, and how much the client will be involved.

6.2.1 Requirement Clarity:

In our first meeting, the RP gave us a good list of features, but the details were still being clarified. Our requirements will keep becoming more exact as we meet the RP again. Scrum handles this well because new or changed requirements are added to the product backlog and planned for a later sprint, without disturbing the work that is already finished.

6.2.2 User Involvement:

Our RP is the President of NSSI and will be available every month. The monthly meeting works as the Sprint Review of Scrum, where we show the RP the completed work and take feedback. This is important for our system because many rules come from the daily work of the society, such as how the Blood Wing Head arranges blood and how classes are formed in the Educational Wing. Only the RP can confirm that we have understood them correctly.

6.2.3 Project Size and Structure:

Our team has three members, and the project has clearly separate modules: login and roles, events and email, the Blood Donation Wing, and the Educational Wing. Each module can be divided into small user stories and finished in one or two sprints. A small team can also work in Scrum without much extra paperwork.

6.2.4 Risk and the Nature of the System:

The Blood Donation Wing deals with urgent requests, medical reports and a 3-month waiting period for donors. A mistake in these rules would affect real people. With Scrum, we can build and test the most important features early and correct them after each review. A plan like Waterfall would show us the finished system only at the end, and a late change from the RP would mean redoing a large part of the work.

6.2.5 Two-Semester Plan:

The Software Engineering course ends with a prototype, and the project continues in the Database course next semester to become a working web application. Scrum fits this because the first sprints produce the proposal, requirements, design and prototype, and the later sprints build the real system on top of them.

## 6.3 Scrum Team and Roles:

Our Scrum team is organized as follows:

    - Product Owner: the RP, who is the President of NSSI. The RP decides which features are most important and confirms whether a finished feature meets the society's needs.

    - Scrum Master: one team member, changing from sprint to sprint. This member arranges the sprint meetings, keeps the sprint board updated and removes problems that block the team.

    - Development Team: all three team members. Because the team is small, the Scrum Master also takes part in development.

## 6.4 How the Development Phases Follow the Sprints:

The major phases of development (planning, analysis, design, implementation, testing and delivery) will be spread across the sprints, as shown in Table 2. Each sprint will produce a small, usable part of the system. The first four sprints will be matched with the four milestones of this semester, and the remaining six sprints will be carried out in the Database semester.

### 6.4.1 Planning:

Planning will start in Sprint 1 (Weeks 1–5). In this sprint, we will meet the RP, record the first requirements in handwritten meeting minutes, prepare this proposal and create the GitHub repository. We will also write the first product backlog, which will list all the features requested by the RP, such as role-based login, event pictures, email reminders, blood donation records and class formation. After this, every sprint will begin with a short planning meeting in which the team will select the backlog items that it can complete in that sprint.

### 6.4.2 Analysis:

Analysis will be carried out in Sprint 2 (Weeks 6–8). We will turn the requirements given by the RP into user stories for each type of user. For example, "As the Blood Wing Head, I want a donor to be removed from the available list for three months after donating, so that only eligible donors are contacted." We will then prepare the use cases and document everything in the Software Requirements Specification (SRS). The RP will review this document to confirm that we have understood the requirements correctly.

### 6.4.3 Design:

In Sprint 3 (Weeks 9–12), we will design the system. This will include the system architecture, the role-based access rules for the Patrons, Co-patrons, Core Body, Executive Body and other users, the database structure, and the screens in Figma. All of these will be written in the Software Design Specification (SDS) [5]”.

### 6.4.4 Implementation:

Implementation will begin with a working prototype in Sprint 4 (Weeks 13–15), which will show the RP the main screens and the flow of the system. In Sprint 5 (January), we will use the RP's feedback on the prototype to refine the backlog, and we will start the real system with the database and secure login, because every other module will depend on them. The general features, such as member management, events, event pictures and emails, will follow in Sprint 6. The Blood Donation Wing will be built in Sprints 7 and 8, because it will handle urgent requests and sensitive medical reports and will therefore need more time for careful building and testing. The Educational Wing will be built in Sprint 9.

### 6.4.5 Testing:

Testing will be done inside every sprint, not only at the end. A backlog item will be considered done only when it has been implemented, tested by another team member, uploaded to GitHub and shown to the RP in the sprint review. Sprint 10 (June 2027) will be reserved for integration testing, in which all the modules will be tested together, along with bug fixing and the final documentation.

### 6.4.6 Delivery:

The working software will be delivered at the end of the Database course, in June 2027, after the RP has accepted it. In the same sprint, we will deploy the system and hand it over to NSSI, together with a short guide that explains how to run and maintain it.

Table 2: Tentative Sprint Plan (September 2026 – June 2027)

| Sprint | Period | Phase | Work Planned |
| --- | --- | --- | --- |
| 1 | Weeks 1–5 (Sep–Oct 2026) | Planning | First meeting with the RP, project proposal (Milestone 1, Week 5), GitHub repository, initial product backlog |
| 2 | Weeks 6–8 (Oct 2026) | Analysis | User stories for each role, use cases and the Software Requirements Specification (Milestone 2, Week 8) |
| 3 | Weeks 9–12 (Nov 2026) | Design | System architecture, role-based access design, database design and UI wireframes in Figma for the Software Design Specification (Milestone 3, Week 12) |
| 4 | Weeks 13–15 (Dec 2026) | Implementation | Working prototype of login, events, Blood Donation Wing and Educational Wing screens (Milestone 4, Week 15), shown to the RP |
| 5 | Jan 2027 | Implementation | Prototype feedback from the RP, backlog refinement, project setup, database creation, secure login and role-based access |
| 6 | Feb 2027 | Implementation | Adding General Body members, upcoming events, event pictures upload, email messaging and automatic reminder 10 minutes before a meeting |
| 7 | Mar 2027 | Implementation | Blood Donation Wing part 1: donor records, 3-month availability rule, medical report upload |
| 8 | Apr 2027 | Implementation | Blood Donation Wing part 2: chat for blood requests, donor and recipient records with filters |
| 9 | May 2027 | Implementation | Educational Wing: teacher records, student applications to any class, automatic class formation, one educator for many classes, yearly history |
| 10 | Jun 2027 | Testing and delivery | Integration testing, bug fixing, RP acceptance review, final documentation, deployment and handover to NSSI |

## 6.5 Gantt Chart:

Table 3 [5]” shows the tentative Gantt chart for the ten sprints, from September 2026 to June 2027. Each blue block shows the sprint in which that work will be done. The diamonds in the last row show the sprint review with the RP at the end of every sprint, and M1 to M4 in the row above them are the four course milestones: the proposal (Week 5), the SRS (Week 8), the SDS (Week 12) and the working prototype (Week 15). The final delivery of the working software will be in June 2027.

Table 3: Tentative Gantt chart (Sprints 1–10)

| Activity / Sprint | 1 Sep–Oct | 2 Oct | 3 Nov | 4 Dec | 5 Jan | 6 Feb | 7 Mar | 8 Apr | 9 May | 10 Jun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1: Planning and proposal |  |  |  |  |  |  |  |  |  |  |
| Sprint 2: Requirements analysis (SRS) |  |  |  |  |  |  |  |  |  |  |
| Sprint 3: System design (SDS) |  |  |  |  |  |  |  |  |  |  |
| Sprint 4: Working prototype |  |  |  |  |  |  |  |  |  |  |
| Sprint 5: Prototype feedback, database and login |  |  |  |  |  |  |  |  |  |  |
| Sprint 6: Members, events, pictures and email |  |  |  |  |  |  |  |  |  |  |
| Sprint 7: Blood Donation Wing, part 1 |  |  |  |  |  |  |  |  |  |  |
| Sprint 8: Blood Donation Wing, part 2 |  |  |  |  |  |  |  |  |  |  |
| Sprint 9: Educational Wing |  |  |  |  |  |  |  |  |  |  |
| Sprint 10: Final testing, delivery and handover |  |  |  |  |  |  |  |  |  |  |
| Testing and bug fixing in each sprint |  |  |  |  |  |  |  |  |  |  |
| Documentation and GitHub updates |  |  |  |  |  |  |  |  |  |  |
| Milestone: course submission | M1 | M2 | M3 | M4 |  |  |  |  |  | Final |
| Milestone: review with Requirement Provider | ♦ | ♦ | ♦ | ♦ | ♦ | ♦ | ♦ | ♦ | ♦ | ♦ |

## 6.6 Monitoring Progress, Feedback and Change Management:

We will keep a product backlog on GitHub Projects, with each task moving through the columns To Do, In Progress and Done. Each sprint will start with a planning meeting and end with a sprint review with the RP and a short retrospective, where the team will discuss what went well and what should be improved. During the sprint, the team will have short check-ins, in person or in our group chat, to share progress and problems.

All code will be shared through GitHub, and every member will commit regularly. Feedback from the RP will be written in the handwritten meeting minutes, and then turned into backlog items. If the RP asks for a new feature or a change, we will discuss it with the RP first, as agreed in the Requirement Provider Agreement, and then place it in the backlog according to its priority. In this way, the plan can change when the client's needs change, while the work already completed remains safe.

- TOOLS AND TECHNOLOGIES:

After studying the requirements of NSSI, we selected tools that fit the needs of the system and are free for students. The system needs role-based login, file uploads, email, scheduled reminders, a real-time chat and a database with many connected records. All the development tools in Table 4 are either free or open-source, or have a free plan or a student offer. The only expected cost is hosting for the final deployment, because the society needs an always-on server. A student credit can cover the first year, or the university may host the system. We chose React.js and Node.js because both use JavaScript, which makes it easier for a team of three to share the work. MySQL suits the connected records of the system [5].

Table 4: Proposed Tools and Technologies

| # | Tools and Technology | Purpose |
| --- | --- | --- |
| 1 | HTML5, CSS3 and JavaScript (ES6) | Core languages of the web application. JavaScript will be used for both the interface and the server, so the three team members will need to learn only one programming language. |
| 2 | React.js (with React Router) | Building the user interface and the separate pages for each role, such as the Blood Wing Head dashboard, the Education Wing Head dashboard and the local user screens for events, blood requests and class applications. |
| 3 | Tailwind CSS | Styling the pages and making them responsive, so that local users can also open the system comfortably on their phones. |
| 4 | Node.js with Express.js | Backend server that will receive requests from the interface and apply the society's rules, such as who can edit and who can only view, the 3-month waiting period for donors, and the grouping of students into classes. |
| 5 | MySQL (Community Edition) | Relational database for users and roles, donors and donation history, blood requests, teachers, students, classes and yearly history. It suits our data because the records are connected, for example one educator teaching many classes. |
| 6 | MySQL Workbench | Drawing the ER diagram, designing the tables and checking the stored data during development. |
| 7 | JSON Web Token (jsonwebtoken) and bcrypt | Secure login: bcrypt will hash the passwords, and tokens will be used to check the role of each user, so that only permitted roles can view donor records and medical reports. |
| 8 | Nodemailer | Sending emails from the society's email account, for messages by Patrons, Co-patrons and the Core Body and for the automatic reminders. |
| 9 | node-cron | Scheduling the automatic reminder email 10 minutes before each meeting. |
| 10 | Socket.IO | Real-time chat between local users and the Blood Wing Head, so that blood requests can be sent and answered quickly. |
| 11 | Multer | Handling the upload of event pictures and the medical reports of donors, with checks on file type and size. The files will be stored on our own server, with regular backups, so that the private medical reports stay under the society's control. |
| 12 | Figma (free plan and Education plan for students) | Designing the wireframes and the clickable prototype that will be shown to the RP and submitted as the prototype milestone. |
| 13 | Draw.io (diagrams.net) | Drawing the use case, class, sequence and activity diagrams needed for the SRS and SDS. |
| 14 | Postman | Testing the backend APIs, such as login, donor records and class applications, before they are connected to the interface. |
| 15 | Jest | Writing automated tests for important rules, such as removing a donor from the available list for three months and creating classes automatically. |
| 16 | Git and GitHub (GitHub Student Developer Pack) | Version control and the shared project repository, with a separate folder for every milestone. The GitHub Student Developer Pack gives students free extra features. |
| 17 | GitHub Projects | Keeping the product backlog and the sprint board (To Do, In Progress, Done) for Scrum. |
| 18 | Visual Studio Code | Main code editor for all team members, with free extensions such as ESLint and Prettier to keep the code clean and consistent. |
| 19 | Linux VPS (Ubuntu): Namal server or DigitalOcean/Hetzner | Always-on server for the final deployment, so that reminder emails and blood requests work at any hour. MySQL will run on the same server. The host will be decided with Namal IT and the RP, and a student credit (GitHub Student Developer Pack or Azure for Students) can cover the first year. |
| 20 | Nginx, PM2 and Let's Encrypt | Nginx will serve the website, PM2 will restart the server automatically if it stops, and Let's Encrypt gives free HTTPS, so that passwords and medical reports travel securely. |
| 21 | Brevo or a similar email service | Reliable sending of the society's emails and automatic reminders through Nodemailer, because ordinary email accounts have sending limits. |

Sensitive data, such as passwords and the medical reports of donors, will be protected by password hashing, token-based login and role checks on the server. During development, the system will run on the team's own computers. For the final deployment, the system will be placed on an always-on server so that it works at any time, and the account will be created under the society's official email, so that NSSI keeps control after our team graduates. The final hosting choice will be made together with Namal IT, the instructor and the RP. The tools may be adjusted in later sprints if the team finds a better option, and any change will be discussed with the instructor and the RP.

# REFERENCES

[1] Namal University, "Namal Society for Social Impact (NSSI)." [Online]. Available: https://namal.edu.pk/student-societies/namal-society-for-social-impact-nssi-6606. Accessed: Oct. 8, 2026.

[2] K. Schwaber and J. Sutherland, "The Scrum Guide," Nov. 2020. [Online]. Available: https://scrumguides.org. Accessed: Oct. 8, 2026.

[3] K. Beck et al., "Manifesto for Agile Software Development," 2001. [Online]. Available: https://agilemanifesto.org. Accessed: Oct. 8, 2026.

[4] IEEE, "Proposals," IEEE Technology Navigator. [Online]. Available: https://technav.ieee.org/topic/proposals/. Accessed: Oct. 8, 2026.

[5] Anthropic, "Meet Claude." [Online]. Available: https://www.anthropic.com/claude. Accessed: Oct. 8, 2026.

[6] OpenAI, "Introducing ChatGPT," Nov. 30, 2022. [Online]. Available: https://openai.com/index/chatgpt/. Accessed: Oct. 8, 2026.

AI-Generated-Prompts/queries:

- We used Claude to explore examples of similar real-world problems and to help express the problem statement in clear words. The actual requirements of NSSI were gathered by us from the Requirement Provider.

- We used AI tool Claude for searching the tools and technologies for our project.

- We generated Gantt-Chart using Claude.

- We performed formatting check by Chat GPT [6].

- We also used Claude for dividing our project into sprints.

- We also used Claude for searching IEEE Reference formatting.

GitHub-Repository-Link:

https://github.com/mehreenfatima149/Software-Engineering-Project.git